A logo for a university

Description automatically generated

Individual Report

COMP1640 – Enterprise Web Software Development

Subject code: COM1640

Subject title: Enterprise Web Software Development

Submission Date: April 25th 2024

**Table of Contents**

[1. Introduction. 5](#_Toc163661709)

[1.1. Background information. 5](#_Toc163661710)

[1.2. Project aim and deliverables. 5](#_Toc163661711)

[1.3. Group information. 5](#_Toc163661712)

[2. Literature Review. 5](#_Toc163661713)

[2.1. Introduction to Agile model applied in project. 5](#_Toc163661714)

[2.2. MVC architecture. 5](#_Toc163661715)

[2.3. ASP.NET Framework. 5](#_Toc163661716)

[2.4. Database. 5](#_Toc163661717)

[2.5. Techniques and Tools. 5](#_Toc163661718)

[3. Requirements Analysis. 5](#_Toc163661719)

[3.1. Admin’s requirements. 5](#_Toc163661720)

[3.2. Manager Marketing’s requirements. 6](#_Toc163661721)

[3.3. Coordinator’s requirements. 6](#_Toc163661722)

[3.4. Guest’s requirements. 6](#_Toc163661723)

[3.5. User’s requirements. 6](#_Toc163661724)

[4. Design. 6](#_Toc163661725)

[4.1. Database diagram. 6](#_Toc163661726)

[4.2. Sitemap. 6](#_Toc163661727)

[4.3. 6](#_Toc163661728)

[4.4. Admin – Manager – Coordinator site. 6](#_Toc163661729)

[4.5. Guest – User site. 6](#_Toc163661730)

[5. Implementation. 6](#_Toc163661731)

[5.1. Agile’s activities inside the project. 6](#_Toc163661732)

[5.1.1. Product backlogs. 6](#_Toc163661733)

[5.1.2. Sprint Backlogs. 7](#_Toc163661734)

[5.1.3. Daily Meetings. 7](#_Toc163661735)

[5.1.4. Sprint Review & Retrospective Meetings. 7](#_Toc163661736)

[5.1.5. Burndown charts. 7](#_Toc163661737)

[5.2. Product. 7](#_Toc163661738)

[5.3. Testing. 7](#_Toc163661739)

[5.3.1. Test Plan. 7](#_Toc163661740)

[5.3.2. Test Log. 7](#_Toc163661741)

[5.3.3. Test Data. 7](#_Toc163661742)

[5.3.4. Evidence of Testing. 7](#_Toc163661743)

[6. Evaluation. 7](#_Toc163661744)

[6.1. Teamwork evaluation. 7](#_Toc163661745)

[6.2. Self-evaluation. 7](#_Toc163661746)

[6.2.1. My contributions. 7](#_Toc163661747)

[6.2.2. Reflecting on my contributions into the project. 7](#_Toc163661748)

[6.2.3. Lesson learnt. 7](#_Toc163661749)

[7. Links. 7](#_Toc163661750)

[7.1. Source codes. 7](#_Toc163661751)

[7.2. Screencast. 7](#_Toc163661752)

[8. References. 7](#_Toc163661753)

1. Introduction.
   1. Background information.
   2. Project aim and deliverables.
   3. Group information.
2. Literature Review.
   1. Introduction to Agile model applied in project.
   2. MVC architecture.
   3. ASP.NET Framework.
   4. Database.
   5. Techniques and Tools.
3. Requirements Analysis.
   1. Admin’s requirements.
   2. Manager Marketing’s requirements.
   3. Coordinator’s requirements.
   4. Guest’s requirements.
   5. User’s requirements.
4. Design.
   1. Database diagram.
   2. Sitemap.
   4. Admin – Manager – Coordinator site.
   5. Guest – User site.
5. Implementation.
   1. Agile’s activities inside the project.
      1. Product backlogs.
      2. Sprint Backlogs.
      3. Daily Meetings.
      4. Sprint Review & Retrospective Meetings.
      5. Burndown charts.
   2. Product.
   3. Testing.
      1. Test Plan.
      2. Test Log.
      3. Test Data.
      4. Evidence of Testing.
6. Evaluation.
   1. Teamwork evaluation.
   2. Self-evaluation.
      1. My contributions.
      2. Reflecting on my contributions into the project.
      3. Lesson learnt.
7. Links.
   1. Source codes.
   2. Screencast.
8. References.